|  |  |  |
| --- | --- | --- |
| 10-02-2016 | 1st Sprint, 1st Meeting | Time: 11:00 – 12:30 |

|  |
| --- |
| Sprint Planning Notes |

# Attendence

Othman Alikhan

Jhighar Mistry

Taiwo Kareem

Danilo Andrade

# Absence

Pamilerin Iwalewa (apologies given)

## Roles

|  |  |
| --- | --- |
| Othman Alikhan | Scrum Master |
| Jhighar Mistry | Developer |
| Taiwo Kareem | Developer |
| Danilo Andrade | Note Taker, Wiki Sustainer |
| Pamilerin Iwalewa | Developer |

Shared role amongst everyone: Git master & issue tracking

## Backlog Tasks Chosen

Pending.

## Task Allocation (Roughly)

|  |  |
| --- | --- |
| Othman Alikhan | Develop client class |
| Jhighar Mistry | Develop database class |
| Taiwo Kareem | Develop server class |
| Danilo Andrade | Develop server class |
| Pamilerin Iwalewa | Develop database class |

# Further Notes

Message to **everyone**:

* Update contact details on the main wiki home page. This includes name, email, and phone number.
* Provide Othman (since he is the Scrum Master) with your course timetable
* Download Telegram for instance message communication

Sprint work distribution:

* Sprint 1: Minimal client, server and database that all connect
* Sprint 2: Refine server and database
* Sprint 3: Refine client GUI

The wiki sitemap roughly: