|  |  |  |
| --- | --- | --- |
| 15-02-2016 | 1st Sprint, 2nd Meeting | Time: ~10:00 – 11:00 |

|  |
| --- |
| Sprint Status Notes |

# Attendance

Othman Alikhan

Jhighar Mistry

Taiwo Kareem

Danilo Andrade0

# Absence

Pamilerin Iwalewa (apologies given)

## Othman Alikhan

Since last meeting:

* Built the foundations of the wiki
* Developed the burndown chart
* Formalized the sprint backlog chart
* Generated the initial UML class diagram
* Designed several templates for the various meeting documents

Until next meeting:

* Develop the Client class
* Within the Client module, develop the Menu and Food classes

Current problems:

* Setting up Sphinx to enable automatic code documentation (require more basic understanding of how sphinx works)
* Lack of ideas for the issue tracker labels (need more time to come up with ideas)

## Jhighar Mistry

Since last meeting:

* Researched some database examples

Until next meeting:

* Develop the database class

Current problems: **None**

## Taiwo Kareem

Since last meeting:

* Developed some code for the server using Django
* Formatted the README.md file

Until next meeting:

* Learn Sphinx so that doc string style is done appropriately

Current problems: **None**

## Danilo Andrade

Since last meeting:

* Wrote the meeting notes
* Attempted to update the wiki

Until next meeting:

* Learn more of the Markdown syntax

Current problems: **None**

## Pamilerin Iwalewa

Absent.

# Further Notes

None.