|  |  |  |
| --- | --- | --- |
| 29-02-2016 (Leap Day) | 2nd Sprint, 1st Meeting | Time: 16:00 – 16:15 |

|  |
| --- |
| Sprint Status Notes |

# Attendance

Othman Alikhan

# Absence

Jhighar Mistry

Taiwo Kareem

Danilo Andrade0

Pamilerin Iwalewa

(All apologies given afterwards)

## Othman Alikhan

Since last meeting:

* Setup all the issues on the wiki and allocate them to people (essentially work allocation)
* Write up the coding conventions document and upload it
* Update the wiki structure slightly here and there
* Changed the unit tests in the Client class so that they are proper unit tests (i.e. unit tests no longer require setting up a server to test)

Until next meeting:

* Develop the GUI for the Client class
* Add further contribution to Client class (i.e. improve the connection implementation between the client and server)

Current problems:

* Time constraints due to other pending coursework

## Jhighar Mistry

Absent.

## Taiwo Kareem

Absent.

## Danilo Andrade

Absent.

## Pamilerin Iwalewa

Absent.

# Further Notes

It seems using virtual meetings as oppose to a physical meeting has its own risks; for the time being, the next meetings are to be physical rather than virtual.