|  |  |  |
| --- | --- | --- |
| 02-03-2016 | 2nd Sprint, 2nd Meeting | Time: ~10:00 – 11:00 |

|  |
| --- |
| Sprint Status Notes |

# Attendance

Othman Alikhan

Jhighar Mistry

Taiwo Kareem

Danilo Andrade0

Pamilerin Iwalewa

# Absence

**None.**

## Othman Alikhan

Since last meeting:

* Develop the Coding Conventions document

Until next meeting:

* Develop the GUI for the Client class
* Add further contribution to Client class (i.e. improve the connection implementation between the client and server)

Current problems:

* Overwhelmed with other coursework (Mortal Kombat)

## Jhighar Mistry

Since last meeting:

* Updated the UML class diagram
* Typed up the meeting notes
* Updated the wiki

Until next meeting:

* Contribute to adding more code in connection interfaces between the client, server and database classes

Current problems: **None**

## Taiwo Kareem

Since last meeting:

* Upload the Django server & database onto the remotes/dev-server branch

Until next meeting:

* Contribute to adding more code in connection interfaces between the client, server and database classes

Current problems: **None**

## Danilo Andrade

Since last meeting:

* Updated the UML class diagram
* Typed up the meeting notes
* Updated the wiki

Until next meeting:

* Contribute to adding more code in connection interfaces between the client, server and database classes

Current problems: **None**

## Pamilerin Iwalewa

Since last meeting:

* Keen to work but was unable to establish communication with other team members over the weekend hence unable to contribute

Until next meeting:

* Contribute to adding more code in connection interfaces between the client, server and database classes

Current problems:

* Due to the participation in various extracurricular activities, work schedule is not as flexible as other team members hence it is vitally important to obtain more information about other team members work schedule and working behavior.

# Further Notes

Generally speaking, the meeting was executed rather clumsily since people tended to arrive at a quantum mechanical rate—unexpectedly. However, the meeting was still carried out and some major points were brought up and addressed.

Message to **everyone:**

* The slow migration from Telegram to Slack has led to some issues, namely the lack of communication between the team (which caused various issues).
* Therefore, we will disband the Telegram group and **solely** resort to using Slack.